Here’s a detailed 2-week execution plan to build an AI Agent using AWS, Boto3, and Python that can make a call to a person and ask for details:

✅ High-Level Architecture

- AWS Services:

  - Amazon Connect: For making outbound calls.

  - Amazon Polly: For text-to-speech conversion.

  - Amazon Lex: For conversational AI (collecting details).

  - AWS Lambda: For backend logic.

  - Amazon DynamoDB: For storing responses.

  - Amazon S3: For logs or audio recordings.

- Python + Boto3: To orchestrate AWS services.

✅ Execution Plan (2 Weeks)

Week 1: Setup & Core Development

Day 1–2: Environment Setup

- Install Python, Boto3, and AWS CLI.

- Configure AWS credentials.

- Create a Git repository for version control.

- Set up a virtual environment and install dependencies: pip install boto3 awscli

Day 3–4: AWS Service Configuration

- Amazon Connect:

  - Create an Amazon Connect instance.

  - Configure outbound calling permissions.

- Amazon Polly:

  - Test text-to-speech conversion using Boto3.

- Amazon Lex:

  - Create a bot with intents for collecting details (e.g., name, email).

  - Configure Lambda fulfillment.

Day 5: Lambda Functions

- Create Lambda functions for:

  - Initiating outbound call via Amazon Connect.

  - Handling Lex responses and storing in DynamoDB.

- Test Lambda locally using sam local or AWS console.

Week 2: Integration & Testing

Day 6–7: Python Orchestration

- Write Python scripts using Boto3 to:

  - Trigger Lambda.

  - Start outbound call using Amazon Connect API.

  - Convert text to speech using Polly.

- Example snippet:

import boto3

connectclient = boto3.client('connect')

response = connectclient.startoutboundvoice_contact(

DestinationPhoneNumber='+91XXXXXXXXXX',

ContactFlowId='your-contact-flow-id',

InstanceId='your-instance-id',

SourcePhoneNumber='+91XXXXXXXXXX'

)

print(response)

Day 8–9: Data Storage & Logging

- Configure DynamoDB table for storing user responses.

- Enable CloudWatch logging for Lambda and Connect.

- Optional: Store audio recordings in S3.

Day 10–11: Testing

- Test end-to-end flow:

  - Python script → Lambda → Connect → Call → Lex → DynamoDB.

- Handle edge cases (invalid number, call failure).

Day 12–13: Security & Optimization

- Apply IAM roles and least privilege policies.

- Enable encryption for DynamoDB and S3.

- Optimize Lambda for performance.

Day 14: Documentation & Deployment

- Write README with setup instructions.

- Deploy using AWS SAM or CloudFormation.

- Prepare demo script.

✅ Deliverables

- Python scripts for orchestration.

- AWS resources configured (Connect, Lex, Polly, Lambda, DynamoDB).

- Documentation for setup and usage.

- Working AI Agent that can make calls and collect details.

Do you want me to also provide a sample Python project structure with code snippets for each component (Connect, Lex, Polly, Lambda) so you can start coding immediately? Or should I create a diagram of the architecture for better visualization?